FantasyTrades

Command Center & Film Room Redesign

The Chat Is the Star

Created: April 13, 2026  |  V3 (Post-Implementation Audit)  |  Phases 1–3 Shipped

# 1. The Problem

The Agent Battle View had three tabs: Matchups, Command Center, and Film Room. The Command Center was upgraded when the Voice Layer Chat UI shipped (April 2026), but surrounding surfaces weren’t rethought. The Film Room referenced the dead Playbook system. The directive system was accumulating contradictory tactical calls from different games as permanent agent-level instructions.

Scope: This redesign applies to BaggerBomb agent battles only. Season Mode and Proving Ground retain their existing systems.

# 2. Design Philosophy: The Chat Is the Star

The Command Center is a conversation with your trading partner. The user’s attention should stay on the dialogue. Everything else supports the conversation without competing for viewport space.

Trades are acknowledged with slim one-line notifications in the chat timeline—not full data cards. Detail lives in the Game Tape.

Agent activity is represented by a calm visual heartbeat (Agent Pulse) in the side panel. Only significant events (risk alerts, scoring milestones) break through as cards. Routine evaluations and holds feed a one-line status indicator.

Deep data lives in the Game Tape: full trade history with reasoning, P&L, Forge citations, complete activity log, bookmarks. The Game Tape is the reference desk. The Command Center is the trading floor.

## 2.1 System Ownership

| System | Owns | Does NOT Do |
| --- | --- | --- |
| Agent Hub | Identity, deployment routing, growth tracking | Control any specific game |
| The Forge | Persistent strategy config, testing, deployment | Tactical mid-game decisions |
| Command Center | Conversation, slim trade notifications, Agent Pulse, post-market debrief | Data display (Game Tape), strategy config (Forge) |
| Game Tape | Full trade detail, complete activity log, bookmarks, day summary | Interactive debrief (chat), rule management (Forge) |

# 3. Directive Philosophy: The Three-Tier Knowledge System

The current agent.directives[] array is deprecated. Three tiers replace it.

| Tier | What It Is | Lives On | Lifespan | In Haiku Prompts? |
| --- | --- | --- | --- | --- |
| Tactical Directives | Per-game instructions | agentBattles/{id}.directive | Dies with the battle | YES — active battle only |
| Lessons Learned | Observations about what worked/didn’t | agent.lessons[] (new) | Persistent, prunable. Fed to Sonnet. | NO — consolidation only |
| Strategic Rules | Persistent strategy config | agents/{id}/rules/ (Forge) | Permanent until user modifies | YES — via Forge rule injection |

The consolidated insight is the ONLY source of accumulated strategic wisdom in Haiku’s eval prompts. Individual lessons never reach Haiku—they feed Sonnet’s 5-game consolidation cycle, which produces a synthesized ~200-word strategic summary.

Migration: One-time script. Tactical directives (source: voice_layer) → agent.archivedDirectives[]. Lessons (source: batch_review) → agent.lessons[]. Strategic rules → flagged for Forge review. After: agent.directives[] empty, no new writes.

## 3.1 Lessons Schema

{ id, text, source: ‘review_debrief’ | ‘batch_review’ | ‘pit_stop’, sourceGameId, sourceTrade, createdAt, consumed: boolean, consumedInConsolidation }

Cap: 50 lessons. Oldest consumed pruned first. Unconsumed never pruned.

Prompt assembly: agentEvalPromptAssembly.js + agentPromptAssembly.js read consolidatedInsight + Forge rules. STOP reading directives. Both must stay in sync.

# 4. Command Center Design

## 4.1 Chat Timeline (Primary Surface)

The chat is the dominant content. Agent messages, user messages, execution cards, and suggested actions flow naturally. Two non-message element types are interleaved:

Slim Trade Notifications: One-line compact cards (~36–40px) at each trade’s timestamp position. Show: swap icon + symbolOut → symbolIn (tappable → AssetResearchModal) + tier badge (small pill) + P&L percentage (green/red) + timestamp. Tapping the row switches to Game Tape tab. NO reasoning, NO regime pills, NO Forge citations, NO banked points. That detail lives in Game Tape.

Execution Cards: “⚡ DIRECTIVE LOCKED IN” cards unchanged from Voice Layer implementation.

Backward compatibility: When trade_reasoning is null (pre-upgrade battles), the notification renders with the same slim format—reasoning was never shown in the notification anyway.

## 4.2 Agent Pulse (Side Panel)

Desktop: 380px right panel. Mobile: “Live Activity” sub-tab. The panel is calm and visual—not a scrolling data dump.

A. Status Indicator (always visible): Pulsing teal dot (CSS animation). One-line status text from the most recent statusFeed entry’s message, truncated at 80 chars with ellipsis. Crossfade animation on text updates. Source priority: entry.message || entry.rationale || entry.description || entry.summary.

B. Breakthrough Alerts (significant events only): Only 5 statusFeed types render as visible cards:

| Type | Badge | Accent Color |
| --- | --- | --- |
| risk_alert | RISK | Red #EF4444 |
| threshold_event | THRESH | Gold #fbbf24 |
| gameplan_meeting | PLAN | Purple #A78BFA |
| lock | LOCK | Gold #fbbf24 |
| hypothesis_resolved | HYPO | Amber #F59E0B |

Each alert: type badge + one-line message + timestamp + dismiss ×. Auto-dismiss after 60 seconds OR tap to dismiss early. Max 3 visible (oldest dismissed when 4th arrives).

C. Agent Reasoning (collapsible): “AGENT REASONING (N)” header with chevron toggle. Gemma scratchpad cards, gray/muted. Default collapsed. Hidden entirely when no entries.

D. “View full activity log →”: Link at bottom, switches to Game Tape tab.

Status text sources (non-breakthrough): evaluation, evaluation_summary, hold, hold_decision, watchlist_refresh, catalyst_override, rule_override, opponent_trade, opponent_threshold. These feed the one-line indicator only—never rendered as individual cards.

## 4.3 Market Phase Behavior

| Phase | Chat | Agent Pulse |
| --- | --- | --- |
| Pre-Market | Battle mode. Strategy discussion, directive input. | Status: portfolio state, upcoming catalysts |
| Live Market | Battle mode. Directives, debates. Slim trade notifications inline. | Pulsing active. Breakthrough alerts for risk/scoring events. |
| Post-Market Phase 1 (4:00–4:15) | Battle mode with market-closed context. Lightweight debrief from raw data. Unanswered proposals surfaced. | Persists (reference while debriefing). |
| Post-Market Phase 2 (after 4:15) | Review mode. Gemma auto-debrief, trade grading, counterfactuals, lessons. | Persists. “View full log” link to Game Tape. |

# 5. Game Tape

Pure data reference view. No interactive debrief, no rule proposals, no grading. This is where ALL detail lives.

Day Summary Card: From dailyReviews[latest]. Score delta, trade count, best/worst trade, regime, self-grade, lesson learned, proposed rules (display only).

Trade History: Every trade with entry/exit prices, P&L %, tier badge, regime, banked points. Sortable by Time / P&L / Tier.

Bookmarked Entries: Filtered view of bookmarked statusFeed entries with un-bookmark and citation taps.

Full Activity Log: AgentActivityFeed with readOnly={true}. Collapsible, default collapsed.

Multi-day battles: During battle: today’s debrief only in chat. Game Tape shows all days (sortable by day). At battle end: Sonnet reads daily review summaries → Battle Report.

# 6. Voice Layer Review Mode

4th mode alongside battle, workshop, pit_stop. Phase rules injected into Block 6, context into Block 5.

Auto-debrief: Batch review cron (4:15 PM) extended to call Gemma + write debrief to chatExchanges[]. +1 Gemma call/battle/day. No new cron slots.

Review budget: Separate 5-message budget. Display: “7/10 battle · 5/5 review” text format.

Lesson pipeline: Gemma surfaces insight → user agrees → chat.js writes to agent.lessons[] on agents/{agentId}.

Forge suggestion pipeline: If lesson maps to rule → user confirms → forgeSuggestion written to agents/{agentId}.forgeSuggestions[].

# 7. Backend Changes (Remaining Phases)

| Change | File | Phase |
| --- | --- | --- |
| STOP reading agent.directives[], START reading consolidatedInsight + Forge rules | agentEvalPromptAssembly.js + agentPromptAssembly.js | 4 |
| Directive migration script | One-time Node script | 4 |
| Review mode phase rules + context | voiceLayerPrompt.js | 5 |
| Mode detection, lesson/suggestion writes, threadId, budget | chat.js | 5, 7 |
| Gemma debrief call + summary field | agent-batch-review.js | 6 |
| trade_reasoning object + directiveThreadId | agentEvalToolSchema.js | 7, 8 |
| Reasoning + threadId prompt instructions | agentEvalPromptAssembly.js | 8 |
| mode: ‘review’ tag on chatExchanges | chat.js | 5 |

Zero new crons. Zero new collections. Zero new API endpoints. One cron extension (batch review).

# 8. Component Status Map

## 8.1 Shipped (Phases 1–3 + Rework)

| Component | Lines | Status |
| --- | --- | --- |
| GameTapeView.jsx | ~350 | SHIPPED Phase 1 — pure data reference view |
| TradeTickerCard.jsx | ~120 | SHIPPED Phase 2 + REWORKED — slim one-line trade notification |
| LiveActivityPanel.jsx | ~350 | SHIPPED Phase 3 + REWORKED — Agent Pulse (status + alerts + reasoning) |
| AgentActivityFeed.jsx readOnly prop | +4 lines | SHIPPED Phase 1 — challenge hidden, citations/bookmarks live |

## 8.2 Remaining

| Component | Phase | Purpose |
| --- | --- | --- |
| InlineTradingGradeCard.jsx | 6 | Swipe/tap grade card in chat (review mode) |
| DirectiveThread.jsx | 7 | Visual connector: execution card → resulting trades |

## 8.3 Archived

| Component | Replaced By |
| --- | --- |
| AgentFilmRoom.jsx | Chat review mode + GameTapeView |
| FilmRoomCard.jsx | Chat review mode debrief (Phase 6) |
| TradeGradingCard.jsx | InlineTradingGradeCard (Phase 6) |
| CompactTradeLog (was in AgentChat) | Slim TradeTickerCard notifications |
| ScratchpadCard / TradeEventCard (was in AgentChat) | LiveActivityPanel |

# 9. Implementation Phases

| # | Phase | Status | Key Outcome |
| --- | --- | --- | --- |
| 1 | Game Tape Tab | ✅ SHIPPED | Film Room → Game Tape. GameTapeView with trade table, log, bookmarks, summary. readOnly on ActivityFeed. |
| 2 | Trade Notifications | ✅ SHIPPED + REWORKED | Slim one-line trade cards in chat. Tappable symbols → AssetResearchModal. Tappable row → Game Tape. |
| 3 | Agent Pulse | ✅ SHIPPED + REWORKED | Status indicator + breakthrough alerts (5 types) + collapsible Agent Reasoning. Replaces scrolling eval list. |
| 4 | Directive Migration | NEXT | Create agent.lessons[]. Migration script. Prompt assembly reads consolidatedInsight. Evolution tab updated. |
| 5 | Review Mode Backend | Pending | voiceLayerPrompt.js review mode. chat.js lesson/suggestion writes. Mode detection. |
| 6 | Review Mode Frontend | Pending | Post-market transition. Auto-debrief in batch review cron. InlineTradingGradeCard. |
| 7 | Directive Threading | Pending | ThreadId pipeline. DirectiveThread visual connector. |
| 8 | Trade Reasoning Structure | Pending | trade_reasoning object in tool schema. Prompt instructions. |
| 9 | Polish | Pending | Ghost prices. Desktop layout. Mobile QA. |

Audit gate: Phases 1–3 audit completed. ✅ Clear for Phase 4.

# 10. Protected Files

| File | Reason |
| --- | --- |
| api/cron/agent-evaluate.js | Eval cron logic |
| api/_utils/agentRegimeClassifier.js | Regime classification |
| api/_utils/agentRiskManager.js | Risk management |
| api/_utils/agentPresetConfig.js | Preset configs |
| api/agent/debate.js | Debate endpoint |
| src/components/Forge/* (except ForgeLanding) | Forge components |
| src/components/Agent/AgentDashboard.jsx | Hub (just redesigned) |
| src/components/Agent/ProposalBanner.jsx | Co-Pilot proposals |
| src/hooks/useAgentBattle.js | Battle doc subscription |
| Season Mode components | Separate system |

# 11. Resolved Design Decisions (12)

| # | Decision | Resolution |
| --- | --- | --- |
| 1 | Live Activity in post-market | KEEP VISIBLE |
| 2 | Trade grading | OPTIONAL — Gemma offers grade, continues either way |
| 3 | Auto-debrief timing | TWO-PHASE — lightweight at close, full after 4:15 |
| 4 | Trade notifications in chat | SLIM ONE-LINE — detail in Game Tape only |
| 5 | Review budget | SEPARATE 5-MESSAGE |
| 6 | Budget display | Text: “7/10 battle · 5/5 review” |
| 7 | Unanswered proposals | SHOW AS CARDS at close transition |
| 8 | Directive persistence | Tactical = battle doc. Lessons = agent.lessons[]. Rules = Forge. |
| 9 | Game Tape interactivity | readOnly — citations yes, bookmarks yes, challenges hidden |
| 10 | Multi-day debriefs | Today in chat. All days in Game Tape. Battle Report at end. |
| 11 | Agent Pulse panel | Status indicator + breakthrough alerts only. Routine evals feed status text. |
| 12 | Breakthrough colors | 4-color semantic: teal/red/gold #fbbf24/amber/purple |

# 12. Audit Trail

## 12.1 Spec Audit (V2)

| # | Severity | Issue | Resolution |
| --- | --- | --- | --- |
| 1 | CRITICAL | Timing paradox: debrief at 4:00 but batch review at 4:15 | Two-phase transition |
| 2 | CRITICAL | No server-initiated message mechanism | Batch review cron calls Gemma |
| 3 | HIGH | forgeSuggestions write target mismatch | Admin SDK to agents/{agentId} |
| 4 | HIGH | Firestore rules claim incorrect | All writes Admin SDK |
| 5 | HIGH | Spec silent on Season Mode scope | BaggerBomb only |
| 6 | MEDIUM | Multi-day debrief history | Today in chat, all in Game Tape |
| 7 | MEDIUM | Backward compatibility | Graceful fallback |
| 8 | MEDIUM | readOnly underspecified | readOnly prop |
| 9 | MEDIUM | Directive bloat | Three-tier knowledge system |
| 10 | LOW | Training data tags | mode: ‘review’ |
| 11 | LOW | ProposalBanner state | Unanswered cards |
| 12 | LOW | Budget UX | Text format |

## 12.2 Implementation Audit (Phases 1–3)

| # | Severity | Issue | Resolution |
| --- | --- | --- | --- |
| 13 | MEDIUM | Trade cards too heavy, chat not the star | Phase 2–3 rework: slim notifications + Agent Pulse |
| 14 | MEDIUM | Spec V2 outdated after rework | V3 spec (this document) |
| 15 | MEDIUM | TradeTickerCard naming | Deferred — functional, rename later |
| 16 | MEDIUM | Evolution tab source prep for Phase 4 | Phase 4 handles |
| 17 | LOW | “View full log” link wiring | Verify in Phase 4 testing |

# 13. Related Documents

| Document | Relevance |
| --- | --- |
| AGENT_BATTLE_VIEW_TECHNICAL_REFERENCE.md | File map for AgentBattleScreen, feeds, hooks |
| FANTASYTRADES_SESSION_SUMMARY_APR9_2026_VOICE_LAYER_CHAT_UI.md | AgentChat.jsx architecture |
| VOICE_LAYER_PROMPT_CONSTRUCTION_GUIDE.md | buildVoiceLayerPrompt() spec |
| AGENT_COMMUNICATION_SYSTEM_SPEC_V2.docx | Original system. Batch review, Film Room, Playbook. |
| AGENT_HUB_REDESIGN_SPEC_V2.docx | Hub ownership. Evolution timeline. |
| FORGE_STRATEGY_LABORATORY_SPEC_V1_1.docx | Forge Lab. ForgeLanding. |
| CUSTOM_RULE_BUILDER_TECHNICAL_REFERENCE.md | Prompt assembly sync rule. |

End of specification.

Last updated: April 14, 2026 — V3 (Post-Phase 1–3 Audit, Rework Reflected, Chat-Is-Star Philosophy)